### Meeting Minutes Template – Week 1

Document title: MIS5320 – Capstone B
Team Meeting Minutes – Week 1

| Field | Content |
| --- | --- |
| Project Title | Cybersecurity Risks in Smart Homes for Domestic Environments HARS (Household Adaptive Risk-Scoring) Framework: Comparative Analysis |
| Date & Time |  |
| Location / Platform | (On-campus / Zoom / Teams / Other) |
| Attendees | Names, roles (e.g., security lead, dev lead) |
| Apologies |  |

Agenda & discussion table:

| # | Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- | --- |
| 1 | Confirm assignment focus: comparative analysis | Discussed shifting the primary deliverable from framework design/implementation toward a structured comparative analysis of HARS against existing smart home security applications | Agreed the assignment's core value is demonstrating critical evaluation of HARS against real, existing tools rather than pure implementation work | Sujen Neupane Sarwan Singh Draft comparison criteria completed |
| 2 | Shortlist candidate applications | Reviewed four candidate applications: Fing (network scanner), SecureIoT.house Scorecard (browser risk assessment), Palo Alto Networks Device Security (enterprise platform), and IoT Inspector (open-source academic tool) | Palo Alto Networks Device Security removed from the final comparison — it is an enterprise-only product with no free public access, limiting evidence collection to documentation screenshots only. Final comparison set fixed at three applications: Fing, SecureIoT.house Scorecard, and IoT Inspector | Muhammad Waqas Malik. Asif Mahmud Finalize comparison table and criteria completed |
| 3 | Define comparison criteria | Discussed which criteria would make the comparison meaningful rather than arbitrary | Agreed to reuse HARS's own design requirements from Part A (Table 6/7) as the comparison criteria: household usability, weighted composite scoring, evidence traceability, lightweight/no-cloud deployment, device heterogeneity coverage, and cost | Sujen Neupane Sarwan Singh Apply criteria consistently across all three applications completed |
| 4 | Plan evidence collection | Discussed what evidence is needed to support the comparison beyond vendor descriptions | Agreed to priorities first-hand evidence: complete the SecureIoT.house Scorecard assessment directly, and attempt to download and run IoT Inspector, rather than relying solely on each vendor's own website | Asif Mahmud Muhammad Waqas Malik Attempt hands-on testing of SecureIoT.house Scorecard and IoT Inspector by next session |

Risks / Issues Raised:

- Risk / Issue: IoT Inspector's latest version (v3) may be available for users to join a waiting list, rather than downloading it immediately, which could reduce the evidence of first-hand testing within the project timeline.

- Impact: Weakening this portion of the evidence base slightly is that Impact requires relying on documentation/website screenshots instead of a live test run of this application.

- Owner:

- Next steps: If there is a current waitlist or download status, take a screen shot of the waitlist page itself as evidence of current availability and clearly list the waitlist or download limitation in the report instead of simply stating "waitlist or download".

- Risk / Issue: There is no clear indication in the public documentation of Risk / Issue Scorecard's underlying scoring method (weighted vs. checklist-style).

- Impact: Currently, the comparison table is marked with “Unclear”, which reduces the strength of the comparison row.

- Owner:

- Next Steps: If possible, complete the assessment without paying to establish this with authentic evidence.

Next Meeting:

- Date & Time:

- Planned focus: